### Planning Consultant Evaluation

(NO CHANGES FROM CES34)

The Planning discipline evaluations may include Feasibility/Needs Assessment, and Scope Development also, included in this discipline are as follows: Bicycle/Pedestrian, Freight Planning, Statewide Planning, Local Technical Assistance, Multimodal, Maritime, and Transportation Data & Safety.

Schedule – Category Weight 30%

Comments are Mandatory

- The work performed satisfies the scope of Services and Schedule commitments.

- Tasks are performed in a logical order.

- Work is completed along the critical path where critical path activities receive the highest priority without neglecting other concurrent activities.

- The work performed does not require more than one resubmission for corrections.

- A resubmission for corrections shall not result in a schedule delay.

- This rating will not reflect factors outside the Consultant’s control, such as changes made by the Department to the Scope of Services.

| # Rating: | Critical Path Work Items are completed: | Projected Schedule for Deliverables or Project Completion: |
| --- | --- | --- |
| 5 | In advance of the agreed scheduled date | Can be accelerated |
| 4 | In advance of the agreed scheduled date | Cannot be accelerated |
| 3 | At the agreed scheduled date | Can be accelerated |
| 2 | After agreed scheduled date | Is maintained |
| 1 | After agreed scheduled date | Is delayed |

Quality – Category Weight 40%

Based on the Consultant Quality Performance checklist responses, a rating will automatically be calculated to one decimal point and transferred to the Consultant Rating Form.  There is a separate Quality tab on the rating spreadsheet.

Project Management – Category Weight 30%

- Rates the management, NOT the individual serving in the position

Based on the Consultant Project Management Performance checklist responses, a rating will automatically be calculated to one decimal point and transferred to the Consultant Rating Form.  There is a separate Project Management tab on the rating spreadsheet.